# Project Roadmap — Core QC Tool

Last updated: [2026-08-16]  ·  Owner: [Stephane Barbin, Scot Thomson]  ·  Status: Alpha testing

## Goal (definition of done)

A Blender QC addon that runs 50 checks reliably enough for outside studios to trust it in production, with docs complete enough that a new user doesn't need us to explain it.

## Why this project

This is priority #1 in the Strategic Direction — it's the first product we ship, and everything else (website, sales) depends on it being solid.

## Now

Active this cycle.

☐  Finish alpha testing on the 50 existing checks + panel

☐  Finish the QC doc / spec writing (in progress)

## Next

Queued once "Now" is done.

☐  Recruit a small group of external alpha/beta testers (outside the two of us)

☐  Package + finish the website enough to describe the tool and its 50 checks

## Later

On the radar, not detailed yet.

☐  Pricing / licensing model

☐  Public beta launch?

☐  Marketing push (forums, Blender communities, etc.)

## Risks / blockers

☐  Point Cloud objects heaviness behavior problem

☐  Multiple Scenes within .blend file behavior not yet confirmed

☐  Multi-linked object resolution behavior not yet confirmed

☐  No outside testers yet — real-world blind spots unknown until we get them

## Notes

- Will have to test the installation procedures and updates.

- Decide the minimum supported Blender version 4.3 before implementation — a handful of checks simply won't apply, or will need conditional logic, on older versions.

-