### Beta 1 — small closed beta

Start with perhaps 10–20 people: your friends plus a handful of Blender artists you don't know closely. Give them the actual packaged Core build rather than your development/symlink setup.

The goal is primarily: Can ordinary users install it, understand it, run it, and report problems without you sitting beside them?

Run this for maybe 2–3 weeks. Fix the installation, crashes, confusing UI, documentation problems, and serious false positives.

Then go public.

### Beta 2 — public beta

At that point I'd create a simple page on the Scriptronaut site:

scriptronaut.com/beta/

Something along the lines of:

QC Checker Public Beta

Help us test Scriptronaut QC Checker before release.

QC Checker automatically checks Blender scenes for common production problems across animation, modeling, materials, naming, rendering, scene setup and UVs.

The beta is free to use during the testing period.

[Download Beta]
[Report a Bug]
[Send Feedback]

I wouldn't require people to create accounts initially. Every extra step will reduce the number of testers.

## Giving them the tool

This is actually a useful opportunity to test your real distribution mechanism.

Your build system should eventually produce something like:

build/

└── dist/

└── scriptronaut_qc_core_beta_0.9.0.zip

The tester downloads that ZIP and installs it using Blender's normal extension/add-on installation process.

Importantly, don't give beta testers your source repository, dev build directory, BAT files, or symlinks. Those are your development environment.

They should experience:

Website

↓

Download ZIP

↓

Install in Blender

↓

Enable QC Checker

↓

Use it

If that process causes trouble, that's valuable beta feedback too.

I'd put a visible version somewhere in the panel, perhaps:

QC Checker

Beta 0.9.2

And every feedback submission should include that version automatically if possible.

## Collecting feedback

I would avoid asking people to email you random reports. You'll quickly end up with screenshots in email, Discord messages, texts, and conversations that are impossible to track.

Have one official feedback entry point.

A simple web form is enough initially:

Report a Problem

Type

[ Bug ]

[ Incorrect Check Result ]

[ Feature Request ]

[ UI / Usability ]

[ Documentation ]

[ Other ]

QC Checker Version

[ 0.9.2 Beta ]

Blender Version

[ 4.3 ]

Operating System

[ Windows / macOS / Linux ]

Check

[ Connected Geometry ]

What happened?

[                              ]

What did you expect to happen?

[                              ]

Can you reproduce it?

[ Always / Sometimes / Once ]

Screenshot

[ Attach ]

.blend file

[ Attach ]       optional

Email

[              ] optional

[ Submit ]

The distinction between Bug and Incorrect Check Result is particularly useful for your product. A checker can function perfectly technically while still producing a bad production result.

For example:

Scale Applied reports linked objects that cannot be modified.

That's much more useful categorized as an incorrect check result than just "bug."

## Put feedback directly inside QC Checker

This is something I'd seriously consider for Beta.

Near your existing QC UI, add a small:

Beta Feedback

button/menu item.

It doesn't need a complicated Blender implementation. Clicking it can simply open the feedback page in the user's browser:

import bpy

bpy.ops.wm.url_open(

url="https://..."

)

Then testers don't need to remember where to report something.

Later we could make the URL include:

QC version

Blender version

OS

so those fields are already populated.

## I would collect two different kinds of feedback

Bug reports tell you what's broken, but they don't necessarily tell you whether you've built a useful product.

At the end of the beta, send testers a short survey asking things such as:

- How easy was QC Checker to install?

- How easy was it to understand without assistance?

- Which checks caught problems you actually cared about?

- Which checks produced results you considered unnecessary or incorrect?

- Did you trust the results after using it for a while?

- Did you use Fix, or did you prefer fixing things manually?

- What checks did you expect that weren't there?

- At what point in your workflow would you use QC Checker?

- Would you use QC Checker on future projects?

- What would prevent you from using it?

I'd also ask one particularly important question:

If QC Checker disappeared tomorrow, would you miss it?

That's a surprisingly good measure of whether the tool has become useful rather than merely interesting.

### Don't make Beta too large

You don't necessarily need thousands of people.

For something specialized like a Blender QC tool, 50–100 genuinely active testers could teach you far more than 1,000 downloads where almost nobody reports anything.

I'd rather see:

200 downloads

↓

70 people actually run it

↓

35 submit feedback

↓

15 become frequent testers

than chase a huge download count.

Those 15 heavy users will probably discover most of your difficult production cases.

## One more thing I'd add before public Beta

Because you're asking users to potentially send .blend files, establish a simple privacy statement before launching.

Something like:

Files submitted with bug reports are used only to reproduce and diagnose the reported issue and will not be redistributed.

And make .blend uploads optional. Production files can contain confidential client assets, so testers should never feel that they need to send you one.

You already have privacy-policy.html in the site architecture, which gives you a natural place to formalize this.

So I think you're actually approaching the point where the project should evolve from:

Alpha

You two

↓

Does QC Checker work?

to:

Closed Beta

10–20 testers

↓

Can other people successfully use it?

↓

Public Beta

broader Blender community

↓

Does it survive real production workflows?

↓

Release Candidate

↓

1.0

And I would make Core the public beta, not Pro. That gives you a much cleaner test: stabilize the 50-check foundation and distribution/update system first. Pro can build on something you already know is reliable.